## Slide 1: Software Development Tracker
By
Vijay Anand Pandian
Sai Charan
Srujan

## Slide 2: Links
Repository Link
  https://bitbucket.org/charanreddy99/group_project_acs_560/src/master/
JIRA board link
  https://softwaredevelopmenttracker.atlassian.net/jira/software/projects/SDTACS/boards/2

## Slide 3: What went Well?
Charan and Srujan are learning Django and were able to work together and write user class and do initial setup
Vijay did good work in designing api and frontend pages.
Vijay completed the initial client project setup and has completed homepage, login page, registration and user dashboard pages

## Slide 4: What went poorly
Haven’t integrated the backend with frontend
Few backlogs spilled over to the second sprint.
Srujan and charan are facing difficulty to understand the branching strategy and agile process.

## Slide 5: What need to improved
The team still need to put time together more over personal works.
Have to design the database efficiently.